Sample project: "Customer Portal v1.0"

Part 1: Jira Software (Scrum Setup & Execution)

Step 1: Create a Scrum Project

- In the top navigation bar, click Projects → select Create project.

- Under "Project templates", click Scrum.

- Click Use template.

- Choose Company-managed (or Team-managed if you do not have Jira site-admin privileges).

- Fill out the fields:

  - Name: Customer Portal

  - Key: CP

- Click Create project (or Next).

Step 2: Build the Product Backlog

An Epic groups larger initiatives, while Stories describe deliverable end-user value.

1. Create an Epic

- Click the blue + Create button in the global top bar.

- In the modal, configure:

  - Issue Type: Select Epic

  - Summary: User Authentication & Profile Management

  - Description: All work related to onboarding, authentication, and user profile management.

- Click Create.

2. Create User Stories

- Click the blue + Create button again.

- Configure Story 1:

  - Issue Type: Story

  - Summary: User registration via email and password

  - Epic / Parent: Select CP-1: User Authentication & Profile Management

  - Description:

As a new customer,

I want to register an account using my email and password,

So that I can access personalized dashboard features.

Acceptance Criteria:

- Password requires at least 8 characters and 1 symbol.

- Confirmation email sent upon submission.

  - Story Points (or Story point estimate): 5

- Click Create.

- Repeat for Story 2:

  - Issue Type: Story

  - Summary: Password reset via self-service link

  - Epic / Parent: Select CP-1: User Authentication & Profile Management

  - Description:

As a registered customer,

I want to request a password reset link,

So that I can regain access if I forget my credentials.

  - Story Points: 3

- Click Create.

3. Add Sub-tasks (Work Decomposition)

- In the left navigation menu, click Backlog.

- Click on the card CP-2: User registration via email and password to open its detail pane.

- Click the Add child issue (or Create subtask) icon (+).

- Type Build POST /api/register endpoint → press Enter.

- Add another: Design registration UI form in React → press Enter.

Step 3: Plan and Start the Sprint

- In the Backlog view, click the Create sprint button at the top of the backlog list.

(A new empty sprint container named CP Sprint 1 appears above the backlog.)

- Click and hold CP-2 and CP-3 in the Backlog section, then drag and drop them up into the CP Sprint 1 box.

- Click Start sprint on the right side of the sprint header.

- In the dialog box:

  - Sprint name: CP Sprint 1

  - Duration: 2 weeks

  - Sprint goal: Deliver working registration and self-service password reset flows.

- Click Start.

Step 4: Run Daily Standup on the Active Board

Starting the sprint redirects you automatically to the Board (or click Board in the left sidebar).

- Assign a ticket: Click the profile avatar icon on card CP-2 → select Assign to me (or your name).

- Move to In Progress: Click and drag CP-2 from the To Do column into In Progress.

- Log a blocker:

  - Click card CP-2 to open details.

  - Click the ... (Actions) menu in the top right → select Add flag (a yellow indicator alerts the Scrum Master of an impediment).

  - In the Activity / Comments box, enter: Blocked waiting on staging SMTP credentials. → click Save.

- Complete work: Clear the flag once unblocked, then drag CP-2 across into the Done column.

Step 5: Close the Sprint & Inspect Reports

- When all sprint commitments are met (or the sprint window ends), click the Complete sprint button in the top right of the Board.

- A prompt displays completed vs. incomplete issues:

  - If any issues remain in "To Do" or "In Progress", choose Backlog from the dropdown.

- Click Complete sprint.

- In the left sidebar, click Reports → select Burndown Chart.

  - The burndown chart displays remaining story points plotted against the sprint timeline to assess your team's velocity and scope changes.

Part 2: Confluence Basics (Documentation & Project Knowledge)

Step 1: Create a Space

- In the top navigation bar, click the App Switcher icon (9 dots in top-left) → select Confluence (or click Spaces if already inside Confluence).

- Click Spaces → Create space.

- Select Team space (or Blank space).

- Fill in:

  - Space name: Customer Portal Documentation

  - Space key: CPDOCS

- Click Create.

Step 2: Create a Product Requirements Document (PRD)

- On the left sidebar, click the + (Create page) icon next to Pages.

- Click the page title area and enter: PRD: Customer Portal Authentication.

- In the blank page body, use slash commands to format content quickly:

  - Type /table and press Enter to insert a 2x3 table. Fill in:

    - Row 1: Target Release: Q1 Sprint 1 | Status: Type /status → pick Green → label it Ready for Dev.

    - Row 2: Lead Engineer: Type @ and tag yourself.

  - Below the table, type /heading 2 and press Enter, title it Feature Scope.

  - Type /bullet and enter:

    - User registration with automated verification emails.

    - Forgot password self-service recovery.

- Click the blue Publish button in the top right corner.

Step 3: Link Jira Directly Inside Confluence

Live Jira metrics and tickets can be displayed directly inside Confluence pages.

- On your published PRD page, click the Edit (pencil) button in the top-right toolbar.

- Scroll to the bottom of the page, add a blank line, and type /jira. Press Enter.

- In the Jira search modal:

  - Click the Search tab.

  - In the query box, enter: project = "CP" and click the search magnifying glass.

  - Check the boxes next to CP-1, CP-2, and CP-3.

  - Click Insert.

- The page embeds live, interactive Jira status pills that update automatically whenever a developer moves a card on the Scrum board.

- Click Publish to save changes.

Step 4: Link Confluence Back to Jira

- Return to Jira via the 9-dot App Switcher → select Jira.

- Open your Customer Portal project.

- In the left navigation bar, click Project pages (or Pages under the Project Shortcut section).

- Click Connect to Confluence (or Link a Confluence space).

- Select your space: Customer Portal Documentation (CPDOCS).

- Click Save.

- Now, developers working on tickets can access requirements, architectural specs, and meeting notes directly from the Jira board without switching tabs.